# VisionAI Logistics - Risk Register

Document ID: VAL-RSK-001
Version: 1.0
Prepared By: Kenneth Joachim
Role: Lead AI Data Quality Specialist
Status: Draft

# Purpose

Identify, assess, monitor and mitigate risks affecting the AI Data Quality Transformation Project.

# Risk Register

| ID | Risk | Category | P | I | Rating | Owner | Mitigation | Contingency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-001 | Unclear guidelines | Process | 4 | 5 | 20 Critical | AI Data Quality Lead | Revise guidelines | Pause annotation |
| RSK-002 | Reviewer inconsistency | Quality | 4 | 4 | 16 Critical | Senior QA | Calibration | Retraining |
| RSK-003 | Misclassification | Quality | 3 | 4 | 12 High | Team Lead | Training | Rework |
| RSK-004 | Reviewer workload | Operations | 3 | 4 | 12 High | Ops Manager | Balance work | Reassign |
| RSK-005 | Corrupt files | Data | 2 | 5 | 10 Medium | ML Team | Validate data | Replace files |
| RSK-006 | Scope changes | Project | 3 | 3 | 9 Medium | Sponsor | Change control | Update plan |
| RSK-007 | Reviewer fatigue | People | 4 | 3 | 12 High | QA Lead | Breaks | Spot checks |
| RSK-008 | Low engagement | Governance | 2 | 4 | 8 Medium | Project Manager | Weekly updates | Escalate |
| RSK-009 | New edge cases | Process | 3 | 4 | 12 High | AI DQ Lead | Edge-case library | Calibration |
| RSK-010 | Incorrect KPIs | Reporting | 2 | 5 | 10 Medium | Data Analyst | Validate metrics | Recalculate |

# Early Warning Indicators

Reviewer agreement below 95%; rising error rates; increasing escalations; longer review times; frequent scope changes.

# Review Frequency

High-risk review: Weekly
Risk rating update: Bi-weekly
Executive review: Monthly